## Slide 1: Water Management Team Amwag David - Giulia - Mike - Stephan - Uta

## Slide 2: Idea
We are using UN free data on water consumption on 200 countries for the past
50 years.
End goal - (1) create an interactive website that can predict possible effects on targets by tweaking parameters (ex : population , water supply and use)
(2) A presentation on correlations and clustering of countries based on water use habits

## Slide 3: Week 2-3 milestones
Set up a running version of the interactive website via Streamlit
Completed first round of modelling (Lin Reg, KNN, XGBoost, Random Forest
Started Time Series and Clustering

## Slide 4: Current model performance
Safe water access
(% population)
GDP per capita
($ / inhabitant)
Water stress
(%)
MAE: 0.502
R2: 0.996
MAE: 990.509
R2: 0.990
MAE: 2.319
R2: 0.999

## Slide 5: Current challenges
Time Series - inapplicable because of data not being stationary
Streamlit website - improve design and add functionalities, with our target group in mind
Even more missing data for years before 2000
Analytics on country basis - clustering etc.